# QCHAN FAMILY EVALUATION WORKBOOK

Cohort-ready evaluation and execution plan

Candidate measurement: qchan-v4.0.0
Prepared 3 August 2026
Status: G1–G6 accepted; corrected cohort authorized; freeze not authorized

| Decision | Status | Meaning |
| --- | --- | --- |
| Scientific construct | PROCEED | Four reference-relative spectral features; no device-identification claim. |
| Analytical preflight | PASS | 16 tests; seven notebook code cells; all blocking G1–G6 checks pass. |
| Figures | A–C COMPLETE | Every figure has PNG, SVG, PDF, source CSV, caption and provenance JSON. |
| Cohort | AUTHORIZED / READY | Corrected 519-recording cohort package implements G6–G8 evidence and Panels D–H/J. |
| Freeze | PROHIBITED | No numerical or figure freeze until independent post-cohort G10 acceptance. |

Executive conclusion. QCHAN is necessary but scientifically fragile because speech spectrum reflects both the acquisition chain and the speaker. The reviewed system therefore measures reference-relative spectral manifestations, preserves reference/support/native-bandwidth context, and prohibits a scalar or source-identity claim.

# 1. Scientific construct and claim boundary

Measurement question: How far does guarded strict-speech LTAS deviate from a frozen, task-matched, subject-balanced leave-one-subject-out reference, and is the deviation compatible with upper-band attenuation or other spectral coloration?

## Allowed interpretation

Cohort-relative spectral deviation and attenuation proxies.

Feature-by-feature use with support, status, native bandwidth and reference vintage.

Controlled filtering, coloration, source-rate and codec sensitivity.

## Prohibited interpretation

Device, microphone, browser, codec or platform identification.

Pure transfer-function recovery or separation of acquisition from ALS phenotype.

Universal QCHAN scalar, generic reject gate or unavailable-as-zero handling.

## Reference contract

Same task; exclude target subject; median within reference subject, then median across subjects; require ≥5 other subjects and ≥8 recordings; no global or cross-task fallback. Reference membership, task, parameters, floor and SHA-256 vintage are feature identity.

# 2. Reviewed feature registry

| Feature | Role | Unit | Interpretation |
| --- | --- | --- | --- |
| qchan_ltas_distance_db | primary nonordinal | dB RMS | Higher = more cohort-relative spectral deviation; not intrinsically worse |
| qchan_rolloff95_deficit_hz | primary | Hz | Higher = greater one-sided reduction in upper spectral extent |
| qchan_highband_ratio_deficit | secondary | proportion | Higher = lower 3–7.5-kHz energy share relative to reference |
| qchan_tilt_steepening_db_per_oct | secondary | dB/octave | Higher = steeper downward tilt than reference; phenotype-sensitive |

One-sided features retain signed precursors. A numerical zero means the signed deviation was upward or non-deficit and was intentionally truncated; it does not mean the spectrum was identical to the reference.

## Provisional decisions

| Feature | Decision | Current limitation |
| --- | --- | --- |
| qchan_ltas_distance_db | RETAIN_CANDIDATE_PRIMARY_NONORDINAL | pending cohort G7–G8 |
| qchan_rolloff95_deficit_hz | RETAIN_CANDIDATE_PRIMARY | pending cohort G7–G8 |
| qchan_highband_ratio_deficit | RETAIN_CANDIDATE_SECONDARY | pending cohort G7–G8 |
| qchan_tilt_steepening_db_per_oct | RETAIN_CANDIDATE_SECONDARY | pending cohort G7–G8 |

# 3. G1–G10 gate dashboard

| Gate | Status | Scope |
| --- | --- | --- |
| G1 | PASS | Contract and provenance |
| G2 | PASS / reconstruction implemented | Numerical correctness |
| G3 | PASS | Transformations/source rate/codecs |
| G4 | PASS | Controlled construct response |
| G5 | CONDITIONAL | Irreducible phenotype/source non-identifiability |
| G6 | PREFLIGHT PASS / cohort evidence implemented | Support/reference/parameter preflight |
| G7 | IMPLEMENTED / LOCAL RUN PENDING | Empirical cohort |
| G8 | IMPLEMENTED / LOCAL RUN PENDING | Reliability, redundancy and reference robustness |
| G9 | N/A | No event detector |
| G10 | PENDING POST-COHORT REVIEW | Final decisions and freezes |

A conditional G5 is the scientifically correct outcome. The waveform cannot uniquely reveal whether a spectral pattern arose from a microphone/channel, the speaker, phonetic content, noise, or several mechanisms together.

# 4. Analytical preflight evidence

| Gate | Check | Status | Requirement |
| --- | --- | --- | --- |
| G1 | exact four-feature registry and no scalar | PASS | ['qchan_ltas_distance_db', 'qchan_rolloff95_deficit_hz', 'qchan_highband_ratio_deficit', 'qchan_tilt_steepening_db_per_oct'] |
| G1 | analysis-view and native-bandwidth contract declared | PASS | 16 kHz analysis view; native rate retained |
| G1 | reference identity includes membership and parameters | PASS | membership-sensitive hashes |
| G2 | package numerical tests pass | PASS | all pass |
| G2 | controlled baseline is exact zero against itself | PASS | all <=1e-12 |
| G2 | one-sided zeros retain signed precursors | PASS | zero deficit for upward deviations; signed audit retained |
| G3 | gain polarity DC and common-shift invariance | PASS | <=1e-9 |
| G3 | source-rate bandwidth behavior is characterized | PASS | 8-kHz deficit > 12-kHz deficit > maximum full-band roundtrip deficit; native limitation flags correct |
| G3 | codec roundtrips characterized without errors | PASS | 3 rows and 0 errors when enabled |
| G4 | low-pass dose orders LTAS distance | PASS | nondecreasing as cutoff falls |
| G4 | low-pass dose orders rolloff and high-band deficits | PASS | both ordered |
| G4 | two-sided shelves and notch move nonordinal LTAS distance | PASS | >1 dB RMS for both shelf signs and notch |
| G5 | high-frequency noise masking is demonstrated | PASS | masking demonstrated |
| G5 | coloration without bandwidth loss is demonstrated | PASS | LTAS distance positive with zero attenuation deficit |
| G5 | speech phenotype and additive-noise non-identifiability remains explicit | PASS | no device or transfer-function claim |
| G6 | minimum target support transitions at 3 seconds | PASS | <3 s unavailable; >=3 s measured |
| G6 | LOSO references exclude target and are subject-balanced | PASS | target excluded; 5 other subjects |
| G6 | insufficient reference support has no fallback | PASS | True |
| G6 | floor sensitivity preserves controlled dose rankings | PASS | >=0.90 |
| G6 | frame and guard variants remain finite | PASS | all finite |

# 5. Controlled validation and transformations

## Panel A — construct response

Progressively stronger low-pass filtering ordered LTAS distance, rolloff deficit and high-band deficit. Strong restriction also produced tilt steepening. Positive/negative shelves and notches moved nonordinal LTAS distance.

## Panel B — discriminant specificity

High-frequency noise reduced apparent one-sided bandwidth deficits after low-pass filtering, showing that these features are not source-specific. Positive shelf produced LTAS deviation with zero rolloff deficit, separating coloration from attenuation.

## Panel C — transformation contract

Gain, polarity, DC and common time shift were invariant within tolerance. Full-band resampling and FLAC/Opus/AAC were characterized. Native rates below 15 kHz are explicitly flagged as source-bandwidth limitations.

Independent result: 16 tests passed; seven notebook code cells executed; zero saved errors; all blocking preflight checks passed.

# 6. Support, reference and missingness rules

| Component | Required rule | Failure handling |
| --- | --- | --- |
| Target spectrum | ≥3.0 s guarded strict speech and ≥100 valid frames | Feature unavailable; never zero |
| Reference task | Exact task stratum | No cross-task fallback |
| Reference subjects | ≥5 other subjects | Unavailable |
| Reference recordings | ≥8 recordings | Unavailable |
| Reference bandwidth | Full 100–7500-Hz analysis support when required | Unavailable or explicitly bandwidth-limited |
| One-sided deficit | Store signed precursor and max(0, signed deficit) | Zero is measured truncation |
| Reference vintage | Membership + parameters + hashes | New vintage is a new feature identity |

Support is evidence quantity, not a clean/noisy label. Reference availability may itself be structured by task or phenotype and must be modeled or reported downstream.

# 7. Standardized A–J figure plan

| Panel | Purpose | Status | Required bundle |
| --- | --- | --- | --- |
| A | Construct and dose response | PREFLIGHT_COMPLETE | PNG/SVG/PDF/source/caption/provenance |
| B | Discriminant specificity | PREFLIGHT_COMPLETE | PNG/SVG/PDF/source/caption/provenance |
| C | Transformation contract | PREFLIGHT_COMPLETE | PNG/SVG/PDF/source/caption/provenance |
| D1 | Target support and availability | IMPLEMENTED / RUN PENDING | full bundle |
| D2 | Reference support and status | IMPLEMENTED / RUN PENDING | full bundle |
| D3 | Native source bandwidth | IMPLEMENTED / RUN PENDING | full bundle |
| E1 | Window/boundary sensitivity | IMPLEMENTED / RUN PENDING | full bundle |
| E2 | Reference sensitivity | IMPLEMENTED / RUN PENDING | full bundle |
| E3 | Estimator parameter sensitivity | IMPLEMENTED / RUN PENDING | full bundle |
| F | Empirical distributions | IMPLEMENTED / RUN PENDING | full bundle |
| G | Signal-linked examples | IMPLEMENTED / RUN PENDING | full bundle per example + index |
| H1 | Repeated-recording persistence | IMPLEMENTED / RUN PENDING | full bundle |
| H2 | Redundancy and signed precursors | IMPLEMENTED / RUN PENDING | full bundle |
| H3 | Participant/reference weighting | IMPLEMENTED / RUN PENDING | full bundle |
| I | Event verification | N/A | explicit N/A record |
| J | ML interface | IMPLEMENTED / RUN PENDING | full bundle |

Panel G selection is deterministic and label-blind. No example may be hand-selected using diagnosis or human-QC labels. Panel I remains explicitly N/A.

# 8. Corrected cohort evidence package

Implemented: restart-safe extraction of exactly 519 frozen recordings and 224 participants with media and input-hash verification.

Implemented: target-spectrum, reference-membership, support/status, native sample-rate/Nyquist and hash-vintage ledgers.

Implemented: empirical distributions, one-sided zero masses, tails, outliers, status and availability transitions.

Implemented: frame, hop, guard, interval, floor, band, rolloff, smoothing and reference-composition sensitivity.

Implemented: deterministic membership vintages, recording-weighted alternatives, delete-one-reference-subject and subject-bootstrap robustness.

Implemented: repeated-recording Spearman/ICC evidence and participant-clustered uncertainty.

Implemented: participant-balanced, recording-weighted and subject-balanced-reference summaries.

Implemented: at least eight deterministic label-blind waveform, spectrogram, LTAS, reference and spectral-difference examples.

Implemented: support-aware ML table with no imputation, scalar, source-identity label or generic rejection threshold.

# 9. Risk register and required qualifications

| Risk | Consequence | Control |
| --- | --- | --- |
| Speech phenotype/phonetics | Spectral changes are not pure acquisition effects | Conditional claims; task matching; repeats; downstream deconfounding |
| Reference composition | Values can move with member/vintage changes | LOSO subject balancing; hashes; bootstrap/delete-one audits |
| Spectral floor | LTAS-distance absolute scale can shift | Pin floor; sensitivity and rank stability; version identity |
| Native bandwidth | Low source rate creates apparent attenuation | Retain source rate/Nyquist and limited-source status |
| HF additive noise | Can mask deficits | Discriminant controls; QADD context; signed precursors |
| One-sided zero mass | Zero may hide upward deviation | Retain signed precursor; explicit zero interpretation |
| Task support | No adequate task-matched reference | Unavailable; no fallback |

# 10. Governance, decision log and freeze rule

| Stage | Decision | State |
| --- | --- | --- |
| Legacy audit | Do not freeze qchan-v3.0.1 under the new standard | COMPLETE |
| v4.0.0 contract | Retain four estimands; preserve reference-relative identity | COMPLETE |
| Analytical preflight | Accept G1–G6 evidence and Panels A–C | COMPLETE |
| Cohort extraction | Run corrected candidate with restart-safe spectra and reference ledgers | AUTHORIZED / NEXT |
| Scientific review | Audit G6–G8, all figure bundles and assign final feature roles | PENDING LOCAL COHORT RESULTS |
| Measurement freeze | Atomic, non-overwriting, hash-sealed | PROHIBITED UNTIL G10 |
| Figure freeze | Separate A–H/J package with I N/A | PROHIBITED UNTIL G10 |

Future-change rule: any formula, parameter, reference rule or membership vintage, support criterion, schema, feature role, or scientific claim change requires a new semantic measurement version.

# 11. Cross-family status

| Family | Reviewed state | Next action |
| --- | --- | --- |
| QGAIN | Measurement + standardized figures complete | None |
| QADD | Measurement + standardized figures complete | None |
| QREV | Scientific finalization complete; verify local immutable freeze logs | Seal if not already done |
| QCHAN | G1–G6 accepted; corrected cohort package ready | Run 519-recording cohort and submit candidate package for G6–G10 audit |
| QDIST | Legacy frozen; standardized-template review pending | Wait |
| QTEMP | Legacy G9 pending | Wait |

Workbook version: v0.3 cohort-ready. The corrected cohort is authorized, but this is not a final family acceptance or freeze document.